## Slide 1: AGILE
Danielle Williams

## Slide 2: Agile Roles
Product Owner :
Provide direction to the team on what will be built
Prioritize the work to be done
Maximize the value of the product and the work of the development team
Scrum Master:
Ensuring effective Product Backlog management
Helping the development team to create high-value products
Removing challenges slowing the development team’s progress
Facilitating Scrum events
Tester:
Defining acceptance criteria and acceptance tests
Clarifying any ambiguity found in the code and user stories
Executing tests and analyzing results
Collaborating with the team to resolve issues and defects
Developer:
Designing and developing code according to solid software engineering practices
Participating in peer reviews
Collaborating with the team to produce just enough design so that we have room to iterate

## Slide 3: Agile Phases
Concept: Define project scope and requirements. Prioritize projects, estimate time and cost, and assess feasibility before starting.
Inception: Assemble the team, create UI mock-ups, build architecture, and collaborate with stakeholders to finalize requirements.
Iteration: Develop the product in sprints. Combine design, requirements, and feedback to create functional software, with room for tweaks in later iterations.
Release: Test for bugs and defects, train users, and release the final product into production.
Maintenance: Provide ongoing support, fix bugs, and add upgrades or new features as needed.
Retirement: Retire the product when replaced or obsolete, migrating users to new software and concluding support.
Agile Workflow Plan requirements → Develop product → Test software → Deliver iteration → Incorporate feedback

## Slide 4: Waterfall Model
Requirements: Analyze project needs and create a formal requirements document that outlines goals, deadlines, and guidelines without specifying processes.
Analysis: Analyze system specifications to generate models and business logic. Audit technical and financial resources for feasibility.
Design: Create a design document detailing technical requirements like programming language, architecture, hardware, and services.
Coding and Implementation: Develop source code in smaller units based on the design and requirements, then integrate the components.
Testing: Perform unit, system, and beta testing to identify and resolve issues. If bugs are found, coding may need to be revisited.
Operation and Deployment: Deploy the fully functional product to a live environment.
Maintenance: Provide ongoing corrective, adaptive, and perfective maintenance, including updates and new versions.

## Slide 5: Waterfall Approach – Agile Approach
The Waterfall model is a linear and sequential approach to software development. It has distinct phases that follow one another in a set order. Each phase has a clear goal(s) and/or deliverables.
  Once a phase is completed, there is no going back.
The Agile model is an iterative and flexible approach to software development. It focuses on smaller and more incremental releases of working software.
I think the Agile model is a much more effiecient workflow. It keeps people working well, and communication is clear. The backlog stays organized, and features get pushed out in many more..

## Slide 6: Citation
Lutkevich, Ben, and Sarah Lewis. “What Is the Waterfall Model? - Definition and Guide.” Software Quality, TechTarget, 14 Nov. 2022, www.techtarget.com/searchsoftwarequality/definition/waterfall-model#:~:text=The%20waterfall%20model%20is%20a,the%20edge%20of%20a%20cliff.
“The Agile Software Development Life Cycle: Wrike Agile Guide.” Versatile & Robust Project Management Software, www.wrike.com/agile-guide/agile-development-life-cycle/. Accessed 17 Oct. 2024.
“Agile Team Roles and Responsibilities: A Complete Guide.” Kanban Software for Agile Project Management, 2024, businessmap.io/blog/agile-team-roles.
Assignment User Growth Project also used to make this powerpoint 